# MEETING MINUTES

Meeting Minutes guidelines:

- Publish Minutes within 24 hours of any meeting

- Post Minutes in a place available to all stakeholders (e.g. shared drive or website)

- Send Minutes via email to all stakeholders.  Include Action Items in body of the email.

- Review Action Items for completion during the next meeting.

| #### Project Name: | #### CD’s Legal File Management System. |  |  |
| --- | --- | --- | --- |
| #### Date of Meeting: (MM/DD/YYYY) | #### 16/6/2025 | #### Location: | #### CD Corporate office premises |
| #### Minutes Prepared By: | #### M K H Pieris | #### Charge time to: | #### 11.30 |

### 1. Purpose of Meeting

To discuss about client system requirements.

| ### 2. Attendance at Meeting (add rows as necessary) |  |  |  |
| --- | --- | --- | --- |
| #### Name | #### Department./Division | #### E-mail | #### Phone |
| M K H Pieris | Project Manager | Kevinpieris23@gmail.com | 0764838769 |
| J H Welarathna | Startup Manager | janiduhwelarathna@gmail.com | 0705503304 |
| G D Alahapperuma | Quaility Manager | Gihanthadeshabi.a@gmail.com | 0703463281 |

### 3. Meeting Agenda

- Introduction of business. - Breifing about the system to be develop.

### 4. Meeting Notes, Decisions, Issues

- Legal Document storage system. - Court Cases- next date and next step follow up - Categorization of legal steps to be taken and follow up - Company Secretarial Governance practices and guidance for due steps. - Court expenses in filing action follow up - Invoice generation.

| ### 5. Action Items (add rows as necessary) |  |  |
| --- | --- | --- |
| Action | Assigned to | Due Date |
| Decide the technology stack | J H Welarathna | 20/06/2025 |
| Create a project structure | M K H Pieris | 20/06/2025 |
| Decide the idea for AI component | G D Alahapperuma | 20/06/2025 |

| ### 6. Next Meeting |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Date: (MM/DD/YYYY) |  | 25/06/2025 | Time: | 10.00 | Location: | CD Corporate office premises |
| Agenda: | - Demonstration of FIGMA design. - Creating the project proposal. |  |  |  |  |  |